## Slide 1: HCL CM Strategy: Infor Review
08 March 2018

## Slide 2: Agenda
Introduction
Infor Configuration Management
  Documentation
  Issue and Change Control
  Tools and Techniques
  Configuration Records
  Configuration Reports
  Timings of CM and Issue, Change Activities
  Roles and Responsibilities
  Setting of Priority and Severity
Recommendations

## Slide 3: Introduction
Configuration Management Strategy should Identify
  How and where the project products are stored (Repositories / CMS)
  What storage, backup and retrieval security are in place
  How the products and versions, along with variants are identified
  How changes to products (CI’s) are controlled.
  Where responsibilities for Configuration Management will lie.
Prince 2 Breaks this Down as
  Processes / Procedures
  Issue and Change Control
  Tools and Techniques
  Configuration Records
  Configuration Reports
  Timings of CM and Issue, Change Activities
  Roles and Responsibilities
  Setting of Priority and Severity

## Slide 4: Configuration Management Process
Workstream: __CM___
Existing
CM Plan / Strategy (0.2 Draft)
Approach and plan not suitable for TP / Momentum live service
Plan
Strategy
Process
Process
Process
Procedure
Work
Instruction
Procedure
Procedure
Work
Instruction
Work
Instruction

## Slide 5: Issues and Change Control
Workstream: __CM____
Change Management
Configuration Control Board (CCB) absorbed in Release Environment weekly meeting.
Fast Track (Minor and Cosmetic)
Major (DAG)
Emergency Fast Track
Low formal control of changes to CI -
Observations
No Reference to a Change Process
No Tool Defined for Change
No central Change Manager
No definition of standards
No separation of Change and Issues
No clear definition of priority or severity
Changes in Test document
Fast Track Approved by CM’s
Only Major Changes
Emergency Fast Track changes approved only by Programme Director.

## Slide 6: Configuration Records and Control
Workstream: __CM____
Infor
Configuration Items defined as
  Source Code
  Configuration Parameters
  Infor Data Sets
  Infor Extentions
No CMS solution for TP to use
Configuration Controlled in Environment
Manual Process
Specific SCM focus and Dev focus
Infor not supporting Prod
Observations
Baseline point set high
No CI definition at Application level
No CMS Based Approach
No Definition of Configuration Item Types or Subtypes
No Status Accounting
No Management of Relationships
Poor Model for Patching and Support
No mention of Configuration Audits
Definition of ownership not clear

## Slide 7: Reporting
Workstream: _______
Infor
Weekly Configuration Audit Status Report (Friday)
  Data
  Software
  Documents
Daily CM Stand Up
Only Major Changes are Reported on
Changes in Test Document
Observations
Issue with CAS weekly report
All changes should be reported
Reports not representative of best practice (ITIL, Prince2) in content.
Documents and Software are not listed as CI’s.
Reporting should cover Change, Issues, Releases, Testing, CM Audits as well as CM status
No report of requirements fulfilled or outstanding
No report of known issues

## Slide 8: Timings and Activities
None clearly identified

## Slide 9: Roles and Responsibilities
Infor
Project Manager
Configuration Manager
Workstream Leads / Technical Leads/ Business Consultants
Observations
No RACI or lifecycle (who owns what where and when)
Technical Leads / Workstream Lead and Business Consultants should be separate
Roles should tied to lifecycle stages
Roles don’t relate to job titles
No Change Manager, Release Manager, Problem Manager, Test Manager

## Slide 10: Priority and Severity
Infor
Defined by SQS
Observations
Adoption of an industry defined standard for Priority and Severity.
Definitions used doesn’t seem to be based on industry standard.
Only severity based.

## Slide 11: Recommendations
Identification of Industry Standards, Referencing of Process and establishment of a clear RACI Driven Lifecycle
Needs to Consider Live Support and M3 training required for Support
Adoption of a Configuration Management System Tool based approach
Adoption of Configuration Audits
Establishment of Release and Change practices based on industry standard
Demonstration of how related processes engage
Utilisation of lower level definition of CI control (at the least application level).
CI should include CR’s, Defect Records and key stage deliverables.
Establish a baseline of requirements
FSOC for CCB
Wider Reporting
CI Control beyond application and source.